SENTRY — SSP Readiness Status

System Security Plan: Blocker Audit & Submission Playbook

| Field | Value |
| --- | --- |
| Application | SENTRY — Vendor Intelligence Platform |
| APM Record | APM0023225 |
| EPRA Number | EPRA #73510 (Approved March 31, 2026) |
| IT Owner | Jason Wilbur (j0w16ja) |
| Executive Sponsor | Richard Ivy — Group Director, Enterprise Security |
| Data Classification | Sensitive — PII, PI, Business Information |
| Retention Code | COR800 — Supplier & Seller Records (7 yrs) |
| Hosting | GCP / Cloud Run — US Region |
| Document Date | April 03, 2026 |
| Document Purpose | SSP blocker audit, live status, and submission playbook |

# 1.  Executive Summary

As of April 3, 2026, all three SSP prerequisite blockers previously thought to be outstanding have been confirmed COMPLETE via live portal checks. The only remaining gate before SSP submission is the Apiiro vulnerability scan. SENTRY is one sprint away from entering the TCA review queue.

This document records the findings of a live compliance audit conducted on April 03, 2026 across ServiceNow, DCaaS, and the Walmart RIM portal. It serves as the reference record for the SENTRY SSP submission and should be updated after each gate is cleared.

## Compliance Gate Summary

| Gate | Reference | Status | Completed | Note |
| --- | --- | --- | --- | --- |
| APM Registration | APM0023225 | ✅ DONE | Feb 2026 | IT Owner: j0w16ja |
| EPRA Privacy Review | EPRA #73510 | ✅ APPROVED | Mar 31, 2026 | Reviewer: Tyler Vera — US scope, Sensitive |
| DCaaS Data Classification | dcaas.walmart.com/app/APM0023225 | ✅ DONE | Feb 19, 2026 | Classification: Sensitive — PII, PI, Business Info |
| App Risk Assessment | AINST40832561 | ✅ DONE | Mar 23, 2026 | All 19 Qs answered — due Apr 6, not overdue |
| Records Retention Code | RIM107331 | ✅ DONE | Mar 6, 2026 | Code: COR800 — 7 yrs from contract expiry |
| Vulnerability Scan (Apiiro) | wmlink.wal-mart.com/apiiroaccess | 🔴 NOT STARTED | — | All Critical/High must be remediated before SSP |
| SSP Submission | wmlink/ssp | 🔴 PENDING | — | Blocked only by Apiiro scan — submit ASAP after |
| TCA Review | secrisk@wal-mart.com | 🔴 PENDING | — | ~3 weeks; first-in first-out queue |
| Production / ATO | Authorizing Official | 🔴 PENDING | — | After TCA approval |

# 2.  Blocker Audit — Live Portal Findings

Each item below was verified live on April 3, 2026 via Playwright browser automation. Screenshots were captured at time of check.

## 2.1  App Risk Assessment — AINST40832561

✅ COMPLETE — All 19 questions answered and locked read-only. Due date is April 6, 2026 (still in window). No escalation or auto-closure has occurred.

Ticket metadata:

| Field | Value |
| --- | --- |
| Ticket Number | AINST40832561 |
| State | ✅ Complete |
| Metric Type | Application Risk Assessment |
| Assigned To | Jason Wilbur (j0w16ja) |
| Triggered | March 23, 2026 at 17:02 |
| Due Date | April 6, 2026 (NOT overdue — business-day calculation) |
| Signature Result | ⚠️ Blank — State is still Complete; monitor for re-attestation request |

All 19 Q&A responses (submitted, read-only):

| # | Question Summary | Answer |
| --- | --- | --- |
| Q1 | Used by senior Company leadership? | ✅ Yes |
| Q2 | Threat to human life if unavailable? | No |
| Q3 | Supports transportation of merchandise? | No |
| Q4 | Supports financial transactions? | No |
| Q5 | Modifies master data? | No |
| Q6 | Stores/collects Customer PII? | No |
| Q7 | Stores/collects Vendor / 3rd-party employee PII? | ✅ Yes |
| Q8 | Stores/collects Associate PII? | ✅ Yes |
| Q9 | Uses ServiceNow or ChaRM for change mgmt? | No |
| Q10 | Change management tracking tool? | 3rd party hosted — WM tools not used |
| Q11 | Accessible outside Walmart network? | No |
| Q12 | Where does app transmit data? | Both Network Types |
| Q13 | Hosting environment? | Vendor-managed → GCP |
| Q14 | Shares data with vendor / 3rd party? | ✅ Yes |
| Q15 | Data encrypted in transit? | Yes — Encrypted / Secure Protocol |
| Q16 | Authentication mechanism? | Walmart Active Directory |
| Q17 | Authorization mechanism? | Active Directory Group(s) |
| Q18 | SSO enabled? | ⚠️ No — reconcile with SSP (AD/PingFed?) |
| Q19 | SSP last completed? | Never |

## 2.2  DCaaS Data Classification

✅ COMPLETE — Classification confirmed as Sensitive. Completed February 19, 2026 — the day after the email request. Template.xlsx on file. SSP blocker fully cleared.

| Field | Value |
| --- | --- |
| Portal URL | dcaas.walmart.com/app/APM0023225 |
| Application | SENTRY — APM0023225 |
| Status | Pre-Production-Pilot |
| Classification | 🔴 Sensitive |
| Data Categories | PII — Personally Identifying Information, Business Information, PI — Personal Identifiers |
| Date Completed | February 19, 2026 at 2:37 PM |
| Artifact on File | Classification template.xlsx ✅ Uploaded |
| PHI / HIPAA | No |
| PCI | No |
| SOX | No |
| MSO-SSP | No |
| Submit Button | Grayed out — already submitted / locked |

SSP implication: SENTRY's Sensitive classification with PII and PI categories means the SSP must document appropriate PII/PI handling controls — specifically access control, data minimisation, encryption at rest/transit, and retention aligned to COR800 (7 years). No PHI, PCI, or SOX controls required.

## 2.3  Records Retention Code — RIM107331

✅ COMPLETE — Retention code COR800 assigned same-day on March 6, 2026. Enter COR800 in the SSP Records Retention field when submitting.

| Field | Value |
| --- | --- |
| Ticket Number | RIM107331 |
| Status | ✅ CLOSED |
| Opened | March 6, 2026 at 6:35 AM |
| Closed | March 6, 2026 at 8:51 AM (~2.5 hour turnaround) |
| RIM Analyst | Christina Lasdavanh (c0l0hy7) |
| Records Retention Code | COR800 |
| Code Name | Supplier and Seller Records |
| Retention Period | 7 years from contract expiration |
| Schedule Revised | November 2025 |

Code COR800 covers: all interaction with suppliers and sellers including procedures, approvals, complaints, performance history reporting, issues management, communication, and training materials. This is an appropriate fit for SENTRY's vendor intelligence and assessment records. Enter this code in the SSP submission form.

# 3.  Remaining Gate — Apiiro Vulnerability Scan

🔴 NOT STARTED — This is the ONLY remaining blocker before SSP submission. TCA policy requires ALL Critical and High findings to be remediated before the SSP can be assigned to a reviewer. No exceptions.

## What Is Required

Apiiro is Walmart's Application Security Posture Management (ASPM) tool. It performs static analysis, dependency scanning, and secrets detection across source code and container images. The TCA team will not assign an SSP reviewer until Apiiro confirms zero Critical or High open findings against SENTRY.

## Scope — What Needs to Be Scanned

| Component | Type | Notes |
| --- | --- | --- |
| Cloud Run service(s) | Backend API container | Python/FastAPI — scan image + source |
| Firebase / Firestore config | Database / auth config | Secrets, IAM rules, security rules |
| GCS Buckets | Storage config | ACLs, public access settings |
| GitHub repository | Source code | Dependencies, secrets, SAST findings |
| CI/CD pipeline (Actions) | Pipeline config | Hardcoded secrets, insecure steps |

## Steps to Complete

Step 1 — Request Apiiro Access — Navigate to wmlink.wal-mart.com/apiiroaccess and request access for Jason Wilbur (j0w16ja). Reference APM0023225 and EPRA #73510 in the request.

Step 2 — Connect the SENTRY Repository — Once access is granted, connect the SENTRY GitHub repository to Apiiro. The tool will automatically begin scanning source code, dependencies, container images, and infrastructure-as-code.

Step 3 — Triage Findings — Review all findings. Prioritise Critical and High severity. Medium and Low findings do not block SSP assignment but should be documented with a remediation plan.

Step 4 — Remediate Critical / High — Fix all Critical and High findings before submitting the SSP. Common categories: hardcoded secrets, outdated dependencies with known CVEs, insecure container base images, missing input validation, exposed endpoints.

Step 5 — Capture Evidence — Export the Apiiro findings report (before and after) as evidence for the SSP submission. TCA reviewers will ask for it.

💡 Tip from the Skydio/Nightingale SSP thread: Prakash Singh (Prakash.Singh1@walmart.com) on the TCA team knows SENTRY's peer projects well. A quick heads-up email before submission can help expedite queue assignment. Reference EPRA #73510 and APM0023225.

# 4.  SSP Submission Guide — SENTRY Content

Use this section to populate the SSP form at wmlink/ssp. All values are pre-confirmed from live portal checks, inbox review, and the SENTRY codebase.

## 4.1  General Information

| SSP Field | SENTRY Value |
| --- | --- |
| Solution Name | SENTRY — Vendor Intelligence Platform |
| APM Record | APM0023225 |
| IT Owner | Jason Wilbur j0w16ja@walmart.com |
| Executive Sponsor | Richard Ivy — Group Director, Enterprise Security |
| Business Unit | Enterprise Security — Emerging Technology (EST) |
| Market / Scope | United States only (per EPRA #73510 — amendment needed for expansion) |
| Hosting Environment | GCP / Cloud Run — Vendor-managed (Google Cloud Platform) |
| Data Classification | Sensitive |
| FIPS 199 — Confidentiality | HIGH (vendor intelligence, PII, incident data) |
| FIPS 199 — Integrity | MODERATE |
| FIPS 199 — Availability | MODERATE |
| Records Retention Code | COR800 — Supplier & Seller Records, 7 yrs from contract expiry |
| SSP Last Completed | Never (first submission) |
| SSP Type | New Application |

## 4.2  Authorization Boundary — Components In Scope

| Component | Type | Owner | Notes |
| --- | --- | --- | --- |
| Cloud Run service(s) | Backend API | EST / j0w16ja | FastAPI — primary application runtime |
| Firebase / Firestore | Database + Auth | EST / j0w16ja | Vendor/project data, user auth |
| GCS Buckets | File Storage | EST / j0w16ja | Documents, VAR reports |
| GitHub Actions | CI/CD Pipeline | EST / j0w16ja | Deployment automation |
| Element LLM Gateway | External API | AI Platform | Document as Interconnection — not owned |
| Walmart SSO / AD | Auth (shared) | Identity Team | Document as Interconnection — not owned |

## 4.3  Data Flow — Data Types Handled

| Data Type | Class | In Transit | At Rest | Retention |
| --- | --- | --- | --- | --- |
| Vendor names, contacts, titles | Sensitive | TLS 1.2+ | AES-256 | COR800 — 7 yrs |
| Internal VARs / risk scores | Sensitive | TLS 1.2+ | AES-256 | COR800 — 7 yrs |
| Incident intelligence (ORC, cyber) | Sensitive | TLS 1.2+ | AES-256 | COR800 — 7 yrs |
| Regulatory tracking data | Sensitive | TLS 1.2+ | AES-256 | COR800 — 7 yrs |
| Competitor intelligence | Sensitive | TLS 1.2+ | AES-256 | COR800 — 7 yrs |
| UAS / drone operational data | Sensitive | TLS 1.2+ | AES-256 | COR800 — 7 yrs |
| LLM prompts / responses | Internal | TLS 1.2+ | Ephemeral | Not retained long-term |
| Associate PII (access logs/auth data) | Sensitive | TLS 1.2+ | AES-256 | Per HR retention policy |

## 4.4  System Interconnections

| System | Owner | Direction | Protocol | Data Exchanged | Auth |
| --- | --- | --- | --- | --- | --- |
| Element LLM Gateway | AI Platform | Outbound | HTTPS/REST | Prompts, Responses | API Key + TLS |
| Walmart SSO / AD | Identity | Inbound | OIDC/SAML | Auth tokens | SSO (PingFed) |
| GitHub / CI-CD | Engineering | Outbound | HTTPS | Code, build artefacts | PAT / GH Actions |
| GCP Secret Manager | GCP / EST | Internal | GCP API | Secrets, API keys | GCP IAM |
| OneTrust (EPRA) | Privacy | Reference only | N/A | Policy linkage | N/A |

## 4.5  Security Controls — Eight Domains

Be specific throughout — TCA will reject vague statements. Examples below show the required level of detail.

| Domain | What to Document for SENTRY | Specificity Tip |
| --- | --- | --- |
| Access Control | Walmart SSO only, RBAC by role (EST analyst / reviewer / CSO viewer), no shared creds | Name the AD groups or PingFed roles |
| Audit & Accountability | GCP Cloud Logging active — document where logs ship (Splunk?), retention period | State log retention duration explicitly |
| Config Management | All secrets in GCP Secret Manager (zero hardcoded), IaC via Terraform / CCM2, change-control process | Reference the CI/CD pipeline config |
| ID & Authentication | PingFederate / Google IAM, MFA enforced via SSO, service accounts scoped to least privilege | List specific IAM roles assigned |
| Incident Response | Security incidents reported via Walmart IR process — document runbook or SOC link | Reference team runbook URL or contact |
| System & Comms Protection | Cloud Armor WAF, VPC config, TLS 1.2+ enforced at Cloud Run ingress, no public unauthenticated endpoints | State Cloud Armor policy name |
| System & Info Integrity | Apiiro scan cadence (post-approval), container base image patching schedule, SAST in CI/CD | State patching frequency (e.g. monthly) |
| Risk Assessment | EPRA #73510 approved Mar 31 2026, Apiiro findings remediated, residual risk documented | Attach Apiiro findings export as evidence |

## 4.6  AI / LLM Specific Controls (Required)

Walmart's SSP framework includes an explicit ML/AI microservice domain. SENTRY's use of the Element LLM Gateway must be documented in this section.

| Control Area | SENTRY Answer |
| --- | --- |
| LLM Provider | Element LLM Gateway (internal Walmart platform) — wmlink.wal-mart.com/genai-access |
| API Security | API key stored in GCP Secret Manager; all calls over TLS 1.2+ |
| Prompt / Response Logging | [CONFIRM] — are prompts logged? If yes: where, how long, no PII in prompts |
| PII in Prompts | No raw PII sent to LLM — confirm and document data minimisation approach |
| Output Validation | Document how SENTRY sanitises / gates LLM outputs before surfacing to users |
| Data Residency | Element Gateway processes data within Walmart's approved cloud boundary ✅ |
| Risk Controls | Prompt injection mitigations, hallucination safeguards, human review gates documented |
| Interconnection Entry | System: ElementAI LLM Gateway ¦ Owner: AI Platform ¦ Direction: Outbound ¦ Protocol: HTTPS/REST ¦ Data: Prompts, Responses ¦ Auth: API Key + TLS 1.2+ |

# 5.  Submission Timeline

Based on confirmed gate statuses as of April 3, 2026. Achieving Q2 production authorization requires SSP submission no later than April 21.

| Week | Dates | Action | Owner |
| --- | --- | --- | --- |
| This week | Apr 3 – 7 | Request Apiiro access (wmlink.wal-mart.com/apiiroaccess), begin scan | j0w16ja |
| Week 2 | Apr 7 – 14 | Run Apiiro scan across Cloud Run + GitHub repo, remediate all Critical/High | j0w16ja + Eng |
| Week 3 | Apr 14 – 21 | Draft SSP in ServiceNow portal using Section 4 of this doc | j0w16ja |
| Apr 21 | Target date | Submit SSP — ensure all tasks out of Draft, ping Prakash Singh | j0w16ja |
| Weeks 4–7 | Apr 21 – May 12 | TCA review (~3 weeks, FIFO queue) | TCA Team |
| Weeks 8–9 | May 12 – 26 | Remediate TCA findings, respond with evidence (Apiiro report, screenshots) | j0w16ja |
| Early June | ~Jun 5 | SSP Approved → ATO → LAO Pilot Authorization (≤100 users) | Authorizing Official |
| Q2 2026 | Jun–Jul | Full production / BAU transition | EST Team |

⚠️ EPRA Scope Condition: Tyler Vera's approval covers US market only, data classification Sensitive. Any expansion of scope, new markets, new data types, or new vendor integrations requires an EPRA amendment BEFORE deployment. Reference: EPRA #73510, OneTrust — wmlink.wal-mart.com/EPRA

# 6.  Key Contacts & Resources

## People

| Name | Role | Contact | Relevance |
| --- | --- | --- | --- |
| Tyler Vera | EPRA Privacy Reviewer | Tyler.Vera@walmart.com | Approved EPRA #73510 — go-to for scope questions |
| Prakash Singh | SSP / TCA Team | Prakash.Singh1@walmart.com | Managed Skydio/Nightingale SSPs — ping before submitting |
| Megan Myers | APM / Risk Assessment | Megan.Myers@walmart.com | Triggered AINST40832561 — APM expert |
| Peter Alberts | Data Governance / DCaaS | Peter.Alberts@walmart.com | Owns DCaaS classification policy |
| Christina Lasdavanh | RIM Analyst | c0l0hy7 (ServiceNow) | Assigned COR800 — RIM107331 |
| Richard Ivy | Executive Sponsor | Group Director, Ent. Security | AO for LAO pilot authorization |
| TCA Mailbox | Technical Controls Assessment | secrisk@wal-mart.com | General SSP and controls questions |
| EPRA Team | Privacy Assessment | PrivacyPIA@walmart.com | EPRA questions / amendments |
| Data Classification | DCaaS Questions | DataClassification@email.wal-mart.com | Classification issues |

## Links & Resources

| Resource | URL / Link |
| --- | --- |
| SSP Portal (ServiceNow) | wmlink/ssp |
| SSP Assistant Chatbot | wmlink/SSPAssistant |
| SSP Training Video | wmlink/ssptraining |
| SSP Queue Expectations | wmlink.wal-mart.com/sspexpectations |
| InfoSec Consulting | wmlink/infosecconsult |
| APM Portal | wmlink.wal-mart.com/APM → APM0023225 |
| Apiiro Access Request | wmlink.wal-mart.com/apiiroaccess |
| DCaaS Portal | dcaas.walmart.com/app/APM0023225 |
| EPRA / OneTrust | wmlink.wal-mart.com/EPRA → EPRA #73510 |
| RIM Portal | wmlink/RIM |
| LLM Gateway | wmlink.wal-mart.com/genai-access |
| SSP E2E Guide (Confluence) | confluence.walmart.com — search 'SSP E2E Guide BOGCE' |
| GCP SSP Tracker | confluence.walmart.com — search 'GCP Inventory SSP SASTDSE' |